Zion / TRS Modernization — Locked Architecture Reference

Status

Locked working reference for Phase 1C / Canonical Schema v1.

This document captures the current agreed architecture based on three aligned sources:

- Zion Inspection Platform Canon

- Real TRS production-style database dump

- TRS / Zion System Extraction summary

This is the control document for preventing drift during Phase 1.

Governing project laws

- No Drift Law

- Asset-Centric Law

- Structured Data Law

- Source Provenance Law

- Report Consistency Law

- Template Reuse Law

- Designer Control Law

- Future Awareness Law

- AI Governance Law

- Tribal Knowledge Elimination Law

- Operational Integrity Law

- Financial Traceability Law

Current project stage

We are in:

Phase 1C — Canonical Model Confirmation + System Decomposition

Meaning:

- TRS direction validated

- Canon validated against real data

- Legacy domains identified

- Legacy-to-canonical mapping established

- Seeder strategy corrected

- Import-vs-seeder boundary established

We are not yet in feature buildout, AI integration, or production migration.

Core architecture ruling

The future system must be centered on:

Asset
with
inspection events, audit events, billing events, and evidence orbiting it.

Not centered on:

- PDF reports

- invoice records

- inspection headers

- UI template artifacts

Inspection remains a major operational object, but it is not the true root entity.

Three-source truth model

1. Canon

Defines what Zion must become:

- asset-centric

- data-driven

- standards-driven

- reporting-capable

- audit/supply-aware

- financially traceable

- AI-enabled later

2. Database dump

Shows what TRS actually does:

- inspections

- inspected items

- tools / parts

- connections / tolerances

- audits

- equipment / assets

- invoices / pricing

- attachments / documents

- legacy report/template subsystems

3. System extraction doc

Shows intended operating design:

- Company -> Location -> Project -> Inspection

- Inspection operationally central, but not true root

- Inspection items are first-class child records

- Tool template system should evolve into dynamic schema engine

- Pricing engine already exists conceptually

- Settings should evolve into standards/rules engine

Locked domain modules

Canonical Schema v1 is organized into:

- Organization

- Assets

- Asset Models and Components

- Jobs / Projects

- Inspections

- Inspection Measurements and Results

- Standards and Connections

- Reporting

- Audits and Supply

- Billing and Pricing

- Evidence and Provenance

- Workforce and Assignment

- System Vocabulary / Reference

Locked canonical root concepts

Organization

- companies

- company_headquarters

- company_locations

Asset domain

- assets

- asset_types

- asset_categories

- asset_locations

- asset_assignments

- asset_lifecycle_events

Asset model / composition domain

- asset_models

- asset_model_components

- asset_model_component_relations

Job / project domain

- projects

- jobs

Inspection domain

- inspection_jobs

- inspection_assignments

- inspection_assets

- inspection_asset_components

- inspection_methods

- inspection_asset_methods

- inspection_status_history

Measurement / findings domain

- measurement_definitions

- inspection_measurements

- inspection_findings

- inspection_result_summaries

Standards / connections domain

- standards

- standard_revisions

- standard_references

- connection_standards

- connection_measurement_definitions

- connection_tolerance_ranges

- inspection_connection_observations

- inspection_connection_measurements

Reporting domain

- report_templates

- report_template_sections

- report_template_fields

- report_output_profiles

- report_packages

Audit / supply domain

- audit_templates

- audit_template_items

- audit_schedules

- audit_runs

- audit_observations

- supply_items

- vendor_skus

- supply_reorder_rules

Billing domain

- pricing_profiles

- pricing_rules

- billing_documents

- billing_line_items

- payment_events

Evidence / provenance domain

- evidence_files

- evidence_links

- provenance_records

- domain_events

Workforce / assignment domain

- crew_assignments

- territory_assignments

Reference / system vocabulary domain

- statuses

- status_types

- units_of_measure

- materials

- methods

- condition_codes

- finding_types

- severity_levels

- evidence_types

- billing_statuses

- audit_statuses

- inspection_statuses

- result_statuses

- asset_statuses

Locked transformation rules

Legacy tables that become canonical imports

- equipments -> assets

- inspections -> inspection_jobs

- inspected_items -> inspection_assets

- tools -> asset_models

- parts -> asset_model_components

- item_tools / item_tool_parts -> inspection_asset_components

- connection_types -> connection_standards

- connection_type_ranges -> connection_tolerance_ranges

- connections -> inspection_connection_observations + inspection_connection_measurements

- asset_audits -> audit_runs

- audit_form_values -> audit_observations

- invoices -> billing_documents

- invoice_items / invoice_details -> billing_line_items

- attachments / inspection_documents -> evidence_files + evidence_links

Legacy concepts to mine but not copy 1:1

- report/template families

- form field tables

- render/header/detail tables

Rule:
Extract semantics, do not preserve legacy shape.

Archive-only / support-only legacy tables

- activity_log

- jobs queue plumbing

- failed_jobs

- migrations

- password/session/reset plumbing

- raw email/message exhaust

Locked seeder rule

Seeders are for:

- canonical vocabulary

- master definitions

- standards/config libraries

- reusable template primitives

- statuses, methods, materials, units, condition codes

- connection library starter sets

- tolerance/rule vocabularies

- audit and billing vocabularies

Imports are for:

- historical inspections

- inspected items

- equipment/assets

- connections and measurements

- invoices and line items

- audit runs and observations

- evidence/documents

Never use seeders for:

- historical transaction data

- logs

- runtime workflow exhaust

- raw report-era clutter

Locked migration creation order

Wave 1 — foundations

- companies

- company_headquarters

- company_locations

- asset_types

- asset_categories

- statuses / vocabulary tables

- materials

- methods

- units_of_measure

Wave 2 — asset backbone

- asset_models

- asset_model_components

- assets

- asset_locations

- asset_assignments

- asset_lifecycle_events

Wave 3 — jobs and inspection core

- projects

- jobs

- inspection_jobs

- inspection_assignments

- inspection_assets

- inspection_asset_components

- inspection_status_history

Wave 4 — measurement and standards

- measurement_definitions

- standards

- standard_revisions

- standard_references

- connection_standards

- connection_measurement_definitions

- connection_tolerance_ranges

- inspection_measurements

- inspection_connection_observations

- inspection_connection_measurements

- inspection_findings

- inspection_result_summaries

Wave 5 — reporting

- report_templates

- report_template_sections

- report_template_fields

- report_output_profiles

- report_packages

Wave 6 — audits and supply

- audit_templates

- audit_template_items

- audit_schedules

- audit_runs

- audit_observations

- supply_items

- vendor_skus

- supply_reorder_rules

Wave 7 — billing and evidence

- pricing_profiles

- pricing_rules

- billing_documents

- billing_line_items

- payment_events

- evidence_files

- evidence_links

- provenance_records

- domain_events

Locked current position

We are no longer in “figure out what TRS is.”

We are now in:

Canonical implementation planning

Next execution choices:

- Seeder Backlog v1

- Import Mapping v1

- Canonical migration definitions

- Legacy-to-canonical field mapping

Recommended next step:
Seeder Backlog v1

Final architecture ruling

Preserve:

- inspection/tool/part/connection/equipment/audit/invoice concepts

Re-center:

- around asset/location/job structure

Collapse:

- overlapping report/template systems

Demote:

- logs, emails, queue plumbing, workflow exhaust

Use seeders for:

- canonical rule/config vocabularies

Use imports for:

- historical operational data

This is the locked working architecture reference until superseded by a deliberate versioned update.